CS673 Software Engineering

Team 2  : MBTA

Meeting Minutes

All meeting minutes are kept in this single document. The latest meeting minutes should be at the beginning of the document. For example, meeting 3 minutes is placed before meeting 2 in the document. The team leader should prepare a basic agenda for the meeting and team members should rotate to be the minutes taker. Each group should have at least one meeting per week, and you may have multiple meetings if needed.

Meeting 5

Date and Time:  Oct 23 2026

Place: Discord Channel

Participants: Zhiao Chu, Wenbo Fan, Yuchen Bao, The Anh Tran, Yuexian Feng

Minutes taker:  Yuexian  Feng

Timekeeper: Yuexian Feng

Purpose:

Review Iteration 1 progress, discuss the remaining documentation, and assign tasks for the upcoming submission.

Agenda:

- Review the work completed so far.

- Discuss the current code and testing status.

- Review the remaining Iteration 1 tasks.

- Assign responsibilities to team members.

Discussions:

- Reviewed the work completed during Iteration 1.

- Discussed the current frontend, backend, and API implementation.

- Reviewed the testing progress and results.

- Discussed the remaining documentation and submission tasks.

- Assigned responsibilities to each team member.

Key Decisions:

- Address the issues and feedback previously identified by the instructor.

- Complete the remaining Iteration 1 documentation.

- Prepare the project demo and presentation.

- Assign the remaining tasks to team members.

- Review all project deliverables before submission.

Action Items:

- Wenbo Fan: Prepare the project demo.

- Zhiao Chu: Prepare the presentation and update Risk Management.

- Yuchen Bao: Manage GitHub, update SPPP, and prepare the release.

- The Anh Tran: Complete the SDD and review the code.

- Luna Feng: Update the Progress Report, complete the STD, and organize the meeting minutes.

Meeting 4

Date and Time:  10/09/2026

Place: Discord Channel

Participants: Zhiao Chu, Wenbo Fan, Yuchen Bao, The Anh Tran, Yuexian Feng

Minutes taker: The Anh Tran

Timekeeper: The Anh Tran

Purpose:

- Setting up Jira for group workflow and planning

- Discussing The Teamwork Plan For Future Development

Agenda:

- Have Jira fully set up for future development

- Finalize the basic scope, requirements and implementation for our Iteration 1

Discussions:

- What Framework and CSS Tools and Language will be used

- What AI feature we would like to have for our MBTA application

- What info would our app display and how we display them

Key Decisions:

- For UI: How do we display relevant info to our users, what would the layout look like

Action Items:

- Jira planning

Meeting 3

Date and Time:  10/02/2026

Place: Discord Channel

Participants: Zhiao Chu, Wenbo Fan, Yuchen Bao, The Anh Tran, Yuexian Feng

Minutes taker: Yuchen Bao

Timekeeper: Yuchen Bao

Purpose:

- Setting up the Development Environment for Every Groupmates

- Discussing The Teamwork Plan For Future Development

Agenda:

- Configuration Leader Give a Guidance for Everyone to use to set up environment

- Handle with problem during setting up environment

Environment Self-Check&Guidance.docx

Discussions:

- What Framework and CSS Tools and Language will be used

- What tool will be used to design the User Interface

- Who will design UI/UX and who will design API components and properties

Key Decisions:

- For programming language: JavaScript is chosen

- For Frameworks we will use Next.js

- For CSS tool we will use Tailwind

- For UI/UX design we will use Figma

- The Anh Tran,  Yuexian Feng and Zhiao Chu will do design UI/UX

- Wenbo Fan and Yuchen Bao will do API and Data layer design

Action Items:

- Figma Design of UI/UX

- Data Model of MBTA API and API response props type.

Meeting 2

Date and Time:  2026/9/27

Place: Discord Channel

Participants: Zhiao Chu, Wenbo Fan, Yuchen Bao, The Anh Tran, Yuexian Feng

Minutes taker: Yuchen Bao

Timekeeper: Yuchen Bao

Purpose: Project Selection and Related Documentations

Agenda:

- Determine the project

- Basic features about the selected project

- Assigning the role of team members

- Having discussion about possible risk in future development

Discussions:

- Determine the project

- Form Chat application, Study Group Finder , Massachusetts Bay Transportation Authority (MBTA) tracker, MBTA Tracker is selected.

- Basic Features

- Tracking the MBTA train. A page for showing the trace.

- User Log in, Log out. A page for user profiles.

- Assigning the role and paper work of iter0 to team members

- doc/CS673_presentation0_team2 - The Anh Tran,

- doc/CS673_SPPP_team2 - Yuchen Bao& Wenbo Fan

- doc/CS673_SPPP_RiskManagment_team2 - Zhiao Chu

- doc/CS673_progressreport_team2 - Yuexian Feng

- Having discussion about possible risk in future development

- Will continue to talk about it in next meeting

Key Decisions:

Decide to do MBTA Tracker.

Action Items:

- Readme.md

- doc/CS673_presentation0_team2

- doc/CS673_SPPP_team2

- doc/CS673_SPPP_RiskManagment_team2

- doc/CS673_progressreport_team2

Meeting 1

Date and Time:  2026/9/22

Place: Discord Channel

Participants: Zhiao Chu, Wenbo Fan, Yuchen Bao, The Anh Tran, Yuexian Feng

Minutes taker: Wenbo Fan

Timekeeper: Wenbo Fan

Purpose: Project Kickoff Meeting

Agenda:

- Role

| Team Leader | Wenbo Fan | Wednesday to Sun After 3pm |
| --- | --- | --- |
| Requirement Leader | Yuexian Feng (Luna) | Monday & Thursday afternoons |
| Design and Implementation Leader | The Anh Tran (Bill) | All week except Tuesday |
| Configuration Leader | Yuchen Bao | Thursday to Sunday |
| QA Leader | Zhiao Chu | Not sure |
| Security Leader | Wenbo Fan |  |

- Project

  - Team name(next meeting)

  - Python or JS frontend/backend

    - Chat application

    - Study Group Finder

    - Massachusetts Bay Transportation Authority (MBTA) tracker

Discussions:

Key Decisions:

Action Items: